API-HUB

Full Project Documentation Report

VisualGraphx LLC

May 31, 2026

# Table of Contents

Section 1 — Project Overview & Vision	3

Section 2 — Architecture Overview	5

Section 3 — Backend Modules	7

Section 4 — Frontend Pages	15

Section 5 — Database Schema	17

Section 6 — Security Architecture	22

Section 7 — What Has Been Built	24

Section 8 — Feature Analysis	26

Section 9 — n8n Status	34

Section 10 — Future Roadmap	35

# SECTION 1 — Project Overview & Vision

API-HUB is a middleware platform connecting 994+ PromoStandards wholesale suppliers to OnPrintShop storefronts. It eliminates $3,000/year per-supplier API fees and manual product management through fully automated sync and push pipelines.

## 1.1 What Is API-HUB

API-HUB is a universal middleware layer that sits between wholesale suppliers and OnPrintShop (OPS) print-on-demand storefronts. It connects to 994+ suppliers automatically, fetches their product catalogs in various formats (SOAP, REST), normalizes everything into one clean schema, applies per-customer pricing rules, and pushes finished products to OPS storefronts on a schedule — all without writing supplier-specific code.

## 1.2 The Problem It Solves

Print shops using OPS source products from suppliers like SanMar, 4Over, S&S Activewear. Each supplier has a different API, different format, different authentication. Connecting to one supplier takes weeks of dev work. 994 suppliers would take years. Pre-built connectors cost $3,000+/year per supplier. Manual product uploads are error-prone and never stay in sync with live inventory.

| Before API-HUB | After API-HUB |
| --- | --- |
| $3,000+/year per supplier API fee | One platform covers all 994+ suppliers |
| Weeks of dev work per supplier integration | Add a supplier in 5 minutes via admin form |
| Manual product uploads | Automatic sync on configurable schedule |
| Products go stale — wrong prices, out of stock | Inventory and pricing refresh automatically |
| No visibility into sync or push failures | Full push logs, alerts, margin analytics |
| Each storefront managed separately | Push to any customer storefront automatically |

## 1.3 Vision — Three Layers

Layer 1 (Now): Private internal tool for VisualGraphx. Manages supplier connections and pushes products to client OPS storefronts. Replaces expensive per-supplier fees.

Layer 2 (Near Future): SaaS platform. Any OPS print shop pays monthly subscription — all 994 suppliers included, automatic sync, custom markup, one-click push. Business model: charge per storefront or per product pushed.

Layer 3 (Long Future): Replace OPS with MedusaJS open-source storefront. Full ownership of the stack — no OPS fees, no limitations. API-HUB becomes the infrastructure layer for the entire print-on-demand industry.

## 1.4 Mission Statement

"Make it as easy as possible for print-on-demand businesses to source products from any wholesale supplier and sell them through any storefront — automatically, affordably, and without writing custom code per supplier."

# SECTION 2 — Architecture Overview

Modular monolith architecture. Four systems: FastAPI backend, Next.js frontend, PostgreSQL database, n8n scheduler (semi-retired). All supplier integrations are database configuration — no per-supplier code.

## 2.1 High-Level Data Flow

INBOUND FLOW:

Wholesale Suppliers (SOAP/REST) → FastAPI Scheduler → Adapter Layer (promostandards / rest_connector) → Normalizer → PostgreSQL

OUTBOUND FLOW:

PostgreSQL → Integration Gateway (POST /api/integrations/v1/push-requests) → OPS Push Pipeline (preflight → payload_builder → image_pipeline → execute) → OPS GraphQL API → OnPrintShop Storefront

## 2.2 The Four Systems

| System | Technology | Port | Role |
| --- | --- | --- | --- |
| FastAPI Backend | Python 3.12, SQLAlchemy async, asyncpg | :8000 | Data ingest, normalization, markup, OPS push. All routes under /api/ |
| Next.js Frontend | Next.js 15, shadcn/ui, Tailwind CSS | :3000 | Admin dashboard and customer portal. Blueprint design system. |
| PostgreSQL | PostgreSQL 16 | :5432 | Central data store. All products, suppliers, customers, push history. |
| n8n (semi-retired) | Docker | :5678 | Originally the scheduler. Now replaced by FastAPI internal scheduler. Custom OPS node kept as fallback. |

## 2.3 Key Design Rules

- Suppliers are database rows, not code. Adding a supplier means inserting a DB record with adapter_class and credentials. No new Python files needed.

- All credentials encrypted. auth_config and ops_auth_config columns use EncryptedJSON (Fernet AES-128). Never stored in .env files or source code.

- VARCHAR for all type columns, not PostgreSQL ENUMs. Pydantic validates at the application layer.

- All syncs use PostgreSQL upserts (ON CONFLICT DO UPDATE). No duplicate products.

- FastAPI owns OPS push. n8n triggers the Integration Gateway but does not call OPS directly.

# SECTION 3 — Backend Modules

32 modules in backend/modules/. Each follows the pattern: models.py, schemas.py, routes.py, optional service.py. Grouped into: Data Ingest, OPS Push Pipeline, Catalog/Products, Pricing, Customers/Auth, Infrastructure.

## 3.1 database.py — Foundation

Purpose: Provides the async SQLAlchemy engine, session factory, Base class for all models, and EncryptedJSON custom type. EncryptedJSON transparently encrypts data using Fernet (AES-128) before writing to the DB and decrypts on read. Key: every module imports get_db, Base, and EncryptedJSON from here.

Key Files: backend/database.py

Connects to: Every module in the system imports from here.

Why Necessary: Central encryption without which supplier credentials would be stored in plaintext.

## 3.2 suppliers/ — Supplier Registry

Purpose: CRUD for supplier records. Each supplier has an adapter_class field that tells the system which Python adapter to use for fetching. Credentials stored in encrypted auth_config.

Key Files: models.py, schemas.py, routes.py, service.py, category_import.py

Connects to: Products (supplier_id FK), import_jobs registry (reads adapter_class), ps_directory (endpoint cache).

Why Necessary: This is the "configuration over code" principle. 994 suppliers managed as data rows, not as code files.

## 3.3 catalog/ — Product Catalog

Purpose: Stores normalized products and variants from all suppliers. All adapters write here. All push operations read from here.

Key Files: models.py (Product, ProductVariant, ProductImage), schemas.py, routes.py, persistence.py, ingest.py

Connects to: Every module in the system. The center of all data flow.

Why Necessary: Without normalization into one schema, downstream code would need to handle 994 different supplier formats.

## 3.4 ps_directory/ — PromoStandards Directory

Purpose: Fetches the list of 994+ suppliers from the PromoStandards public directory API. Results cached for 24 hours in the supplier's endpoint_cache column.

Key Files: client.py, schemas.py, routes.py

Connects to: Frontend add-supplier form (searchable dropdown), suppliers/service.py (cache management).

Why Necessary: Lets admins discover and add suppliers from a pre-populated list instead of manually entering API URLs.

## 3.5 promostandards/ — SOAP Adapter

Purpose: Implements the SOAP protocol adapter for PromoStandards-compliant suppliers (SanMar, Alphabroder). Uses the zeep library for WSDL parsing. Fault classification: auth error codes 100/104/110 are fatal; others retry per-product.

Key Files: adapter.py, sanmar_adapter.py, alphabroder_adapter.py, client.py, ps_normalizer_v2.py

Connects to: import_jobs/base.py (implements BaseAdapter), catalog/persistence.py (writes normalized products).

Why Necessary: SOAP is the dominant protocol for PromoStandards suppliers. Without this, SanMar and Alphabroder cannot be connected.

## 3.6 rest_connector/ — REST Adapter

Purpose: Implements REST protocol adapters for non-SOAP suppliers. 4Over uses HMAC authentication. S&S Activewear uses standard REST JSON.

Key Files: fourover_adapter.py, fourover_client.py, fourover_normalizer.py, ss_adapter.py, ss_normalizer.py

Connects to: import_jobs/base.py (implements BaseAdapter), catalog/persistence.py.

Why Necessary: Not all suppliers use PromoStandards SOAP. REST adapters extend coverage to modern API suppliers.

## 3.7 import_jobs/ — Adapter Framework + Scheduler

Purpose: Defines the BaseAdapter ABC (abstract base class) that every supplier adapter must implement. discover() returns a list of product SKUs. hydrate_product() fetches full details for one SKU. The scheduler runs two async loops inside FastAPI: full product sync every N hours, inventory-only sync every N minutes.

Key Files: base.py (BaseAdapter, DiscoveryMode, ProductRef), registry.py, scheduler.py, service.py

Connects to: All adapters implement this interface. The scheduler calls all registered adapters automatically.

Why Necessary: Without a common interface, the scheduler would need supplier-specific code. The ABC enforces the contract so any new adapter just works.

## 3.8 ops_push/ — OPS Push Pipeline

Purpose: Orchestrates the full product push to OnPrintShop. Four sequential steps: (1) preflight validates the product is ready, (2) payload_builder transforms DB data into OPS GraphQL shape, (3) image_pipeline mirrors supplier images to OPS CDN, (4) execute calls OPS GraphQL.

Key Files: gateway.py (orchestrator), preflight.py, payload_builder.py, image_pipeline.py, routes.py, task_runner.py

Connects to: Triggered by integrations/ gateway. Reads from catalog/. Calls ops_client/. Writes results to push_log/. Triggers alerting/ on failure.

Why Necessary: This is the delivery mechanism — the entire point of the system. Products collected from suppliers must be pushed to OPS to be useful.

## 3.9 ops_client/ — OPS GraphQL Client

Purpose: Manages the HTTP connection to the OnPrintShop GraphQL API. Handles OAuth2 token refresh automatically. Contains all 40 GraphQL mutation strings.

Key Files: client.py (OpsGraphQLClient), mutations.py, push.py

Connects to: Called exclusively by ops_push/gateway.py.

Why Necessary: OPS requires OAuth2 authentication with token expiry. The client abstracts token management so the push pipeline never has to think about auth.

## 3.10 integrations/ — Integration Gateway

Purpose: The entry point for all OPS push requests. POST /api/integrations/v1/push-requests. Authenticated by X-Orchestrator-Key header. This is what n8n (and any external trigger) calls to start a push.

Key Files: routes.py, auth.py, models.py (IntegrationKey), schemas.py

Connects to: Receives requests from n8n or direct HTTP. Delegates to ops_push/gateway.py.

Why Necessary: Provides a clean, authenticated entry point that separates triggering from execution.

## 3.11 markup/ — Pricing Rules Engine

Purpose: Stores per-customer markup rules and applies them to base costs during push. MarkupRule has scope (global/category/product), priority, and rounding settings.

Key Files: models.py (MarkupRule), engine.py, routes.py, schemas.py

Connects to: Called by ops_push/payload_builder.py during push. Managed by admins via frontend markup page.

Why Necessary: Every storefront sells at different prices. Without the markup engine, all customers would sell at wholesale cost.

## 3.12 pricing/ — Price Resolution

Purpose: Resolves actual sell prices for different product types. TieredVariantResolver handles apparel (quantity break tiers). FormulaResolver handles print products (formula from raw_payload).

Key Files: resolvers.py, resolvers_apparel.py, resolvers_print.py

Connects to: Called by markup/engine.py. Reads from product_variants.

Why Necessary: Apparel and print products have fundamentally different pricing structures that require separate resolution logic.

## 3.13 customers/ — Storefront Accounts

Purpose: Manages customer (storefront owner) accounts. Each customer has encrypted OPS OAuth2 credentials (ops_auth_config) used when pushing to their specific OPS instance.

Key Files: models.py, schemas.py, routes.py

Connects to: ops_client/ (uses ops_auth_config for OAuth2), markup/ (rules belong to customers), customer_catalog/ (selections per customer).

Why Necessary: Each customer has their own OPS instance with their own credentials. Multi-tenant isolation requires separate credential storage per customer.

## 3.14 auth/ — Authentication & Authorization

Purpose: JWT admin authentication, bootstrap-only registration (only works until first admin exists), and the tenant access guard (require_customer_access) applied to all customer-scoped routes to prevent IDOR attacks.

Key Files: dependencies.py (get_current_user, VGAdmin, require_customer_access), models.py, routes.py, security.py

Connects to: Every protected route in the system imports from dependencies.py.

Why Necessary: Without tenant isolation, customer A could access customer B's data. Bootstrap-only register prevents unauthorized admin account creation.

## 3.15 master_options/ — Canonical OPS Options

Purpose: Stores the canonical set of product options as defined by OPS (color, size, material, etc.) synced from the OPS API. Used as the target side of push_mappings.

Key Files: models.py (MasterOption, MasterOptionAttribute), routes.py, ingest.py

Connects to: push_mappings/ (maps supplier options to master options). ops_push/payload_builder.py reads master options to build correct OPS payloads.

Why Necessary: OPS has its own option taxonomy. Supplier options must be mapped to OPS options before pushing or OPS rejects the product.

## 3.16 push_mappings/ — Option Mapping

Purpose: Maps supplier option values (e.g., "Royal Blue") to OPS canonical option field values. Stored per supplier, managed via the frontend mappings page.

Key Files: models.py, routes.py, schemas.py

Connects to: Reads master_options/. Used by ops_push/payload_builder.py.

Why Necessary: Supplier color names never match OPS option names exactly. Without mappings, every product push would fail option validation.

## 3.17 customer_catalog/ — Product Selection

Purpose: Tracks which products each customer has selected for their storefront. Status can be: selected (chosen, not yet pushed), pushed (live on OPS), stale (product changed since last push).

Key Files: models.py (CustomerProductSelection), routes.py

Connects to: Reads catalog/. Used by portal/ to show customers their product selections. ops_push reads this to know what to push.

Why Necessary: Not every customer wants every product. Selection gives customers control over their storefront catalog.

## 3.18 images/ — Image Mirroring

Purpose: Downloads product images from supplier URLs and re-hosts them on a CDN. Includes an SSRF guard that blocks image URLs pointing to internal IP ranges (127.x, 10.x, 192.168.x, etc.).

Key Files: routes.py

Connects to: Called by ops_push/image_pipeline.py.

Why Necessary: If supplier images are linked directly, they break when suppliers change URLs. SSRF guard prevents security attacks via malicious image URLs.

## 3.19 alerting/ — Failure Notifications

Purpose: Monitors push_log and sync_jobs for failures. Monitors the scheduler heartbeat for signs the scheduler has stopped running. Creates Notification records visible in the admin UI.

Key Files: models.py (Notification, SchedulerHeartbeat), checker.py, service.py, routes.py

Connects to: Reads push_log/ and sync_jobs/. Writes Notification rows. Frontend notifications page polls these.

Why Necessary: The system runs on autopilot. Without alerting, silent failures could go undetected for hours while products go out of sync.

## 3.20 webhooks/ — Outbound Webhooks

Purpose: Delivers HTTP POST events to customer-registered URLs when push or sync events occur. follow_redirects=False prevents open redirect attacks.

Key Files: models.py, routes.py, service.py, schemas.py

Connects to: Triggered by ops_push/ and scheduler events. Customer URLs stored in webhooks table.

Why Necessary: Customers with their own systems (ERP, inventory management) need real-time events. Without webhooks they would have to poll the API constantly.

## 3.21 analytics/ — Margin Analytics

Purpose: Computes margin per product, per supplier, and per customer by comparing base cost (product_variants.base_price) against the markup-applied sell price.

Key Files: routes.py

Connects to: Reads catalog/, markup/, push_log/.

Why Necessary: Without analytics the business runs blind. Margin data reveals which products are profitable and which markup rules need adjustment.

## 3.22 audit_log/ — Admin Action Log

Purpose: Middleware that logs every admin action (create, update, delete) with user, timestamp, and payload. Accessible from the admin audit-log page.

Key Files: models.py, middleware.py, routes.py

Connects to: Registered as FastAPI middleware in main.py. Logs all state-changing API calls.

Why Necessary: Accountability and debugging. When something goes wrong, the audit log shows exactly who changed what and when.

## 3.23 push_log/ — Push Audit Trail

Purpose: Records the outcome of every OPS push attempt — success, failure, error message, mutation used, product pushed, customer targeted.

Key Files: models.py, routes.py

Connects to: Written by ops_push/gateway.py. Read by alerting/checker.py and analytics/.

Why Necessary: Without a push log, there is no way to know what was pushed, when, or why it failed.

## 3.24 sync_jobs/ — Sync Job Tracking

Purpose: Records each supplier sync run — which supplier, when it started, how many products were found/updated/errored, final status.

Key Files: models.py, routes.py

Connects to: Written by the scheduler in import_jobs/. Read by alerting/ and the frontend sync page.

Why Necessary: Visibility into whether syncs are running and succeeding. Shows exactly which products failed and why.

## 3.25 portal/ — Customer Portal

Purpose: Serves customer-facing views of the data. Customers log in to browse available products, see what has been pushed to their storefront, and review push history.

Key Files: routes.py

Connects to: Reads customer_catalog/, push_log/, catalog/. Protected by tenant guard from auth/.

Why Necessary: Storefront owners need self-service visibility without access to the full admin panel.

# SECTION 4 — Frontend Pages

Next.js 15 App Router. Three route groups: (admin) for platform management, (portal) for customer self-service, (auth) for login/setup. Blueprint design system throughout.

## 4.1 Design System

Blueprint design system: Outfit font for UI, Fira Code for data/code, paper palette background (#f2f0ed), blueprint blue (#1e4d92) for primary actions, dot-grid backgrounds.

Built with shadcn/ui components + Tailwind CSS.

## 4.2 Admin Pages

| Page | Purpose |
| --- | --- |
| Suppliers | Add, edit, view all supplier configurations and credentials |
| Products | Browse normalized product catalog with supplier badges |
| Customers | Manage storefront accounts and OPS credentials |
| Markup | Configure per-customer pricing rules |
| Mappings | Map supplier option values to OPS canonical options |
| Sync | View sync job history, status, error logs |
| Push Log | Full audit trail of every OPS push attempt |
| Analytics | Margin analytics, cost vs sell price by product and customer |
| Audit Log | Admin action history — who changed what and when |
| Integrations | Manage integration keys for the push gateway |
| Monitoring | System health, scheduler status, alerting overview |
| Webhooks | Configure outbound webhook endpoints per customer |
| Notifications | In-app alerts for push failures, sync failures, scheduler down |
| Settings | Platform configuration |
| API Registry | Browse all available API endpoints |

## 4.3 Portal Pages

| Page | Purpose |
| --- | --- |
| Dashboard | Summary of pushed products, recent activity |
| Catalog | Browse products available for selection |
| Push History | History of products pushed to this customer's storefront |
| Account | Manage account settings and OPS credentials |

## 4.4 Auth Pages

| Page | Purpose |
| --- | --- |
| Login | Admin and customer login |
| Signup | Customer self-registration (bootstrap-only: locks after first admin) |
| Setup | Initial platform setup wizard |

# SECTION 5 — Database Schema

13 core tables. All type columns use VARCHAR (not ENUM). Credential columns use EncryptedJSON. All syncs use upserts (ON CONFLICT DO UPDATE).

## suppliers

| Column Name | Type | Purpose |
| --- | --- | --- |
| id | UUID PK | Primary key |
| name | VARCHAR | Supplier display name |
| slug | VARCHAR unique | URL-safe identifier |
| protocol | VARCHAR | soap or rest |
| adapter_class | VARCHAR | Python adapter class name for this supplier |
| promostandards_code | VARCHAR nullable | PromoStandards supplier code |
| base_url | TEXT nullable | Supplier API base URL |
| auth_config | EncryptedJSON | Encrypted API credentials (username, password, API key) |
| endpoint_cache | JSONB | Cached PS endpoint URLs, 24h TTL |
| is_active | BOOLEAN | Whether sync is enabled for this supplier |
| created_at | TIMESTAMPTZ | Record creation timestamp |

## products

| Column Name | Type | Purpose |
| --- | --- | --- |
| id | UUID PK | Primary key |
| supplier_id | UUID FK→suppliers | Which supplier owns this product |
| supplier_sku | VARCHAR | Supplier's own product identifier |
| product_name | VARCHAR | Normalized product name |
| brand | VARCHAR | Brand name |
| description | TEXT | Full product description |
| product_type | VARCHAR | apparel, print, promo, etc. |
| image_url | TEXT | Primary product image URL |
| last_synced | TIMESTAMPTZ | When this product was last fetched from supplier |

## product_variants

| Column Name | Type | Purpose |
| --- | --- | --- |
| id | UUID PK | Primary key |
| product_id | UUID FK→products | Parent product |
| color | VARCHAR | Color name |
| size | VARCHAR | Size code |
| sku | VARCHAR | Variant-level SKU |
| base_price | NUMERIC 10,2 | Wholesale cost from supplier |
| inventory | INTEGER | Current stock quantity |
| warehouse | VARCHAR | Fulfillment warehouse code |

## customers

| Column Name | Type | Purpose |
| --- | --- | --- |
| id | UUID PK | Primary key |
| name | VARCHAR | Customer/storefront name |
| slug | VARCHAR unique | URL-safe identifier |
| ops_base_url | TEXT | OnPrintShop API base URL for this customer |
| ops_auth_config | EncryptedJSON | Encrypted OPS OAuth2 credentials |
| logo_url | TEXT | Customer logo URL |
| created_at | TIMESTAMPTZ | Record creation timestamp |

## markup_rules

| Column Name | Type | Purpose |
| --- | --- | --- |
| id | UUID PK | Primary key |
| customer_id | UUID FK→customers | Which customer this rule belongs to |
| scope | VARCHAR: global/category/product | Rule scope |
| priority | INTEGER | Higher priority rules applied first |
| rule_type | VARCHAR | percentage or fixed_amount |
| value | NUMERIC | Markup percentage or fixed dollar amount |
| rounding | VARCHAR | Rounding strategy (none, nearest_dollar, etc.) |
| created_at | TIMESTAMPTZ | Record creation timestamp |

## customer_product_selection

| Column Name | Type | Purpose |
| --- | --- | --- |
| id | UUID PK | Primary key |
| customer_id | UUID FK→customers | Which customer selected this product |
| product_id | UUID FK→products | Which product was selected |
| status | VARCHAR: selected/pushed/stale | Current selection state |
| selected_at | TIMESTAMPTZ | When the product was selected |
| pushed_at | TIMESTAMPTZ | When the product was last pushed to OPS |

## product_push_log

| Column Name | Type | Purpose |
| --- | --- | --- |
| id | UUID PK | Primary key |
| customer_id | UUID FK→customers | Which customer's storefront was targeted |
| product_id | UUID FK→products | Which product was pushed |
| status | VARCHAR: success/failed/dry_run | Push outcome |
| mutation_used | VARCHAR | OPS GraphQL mutation name used |
| error_message | TEXT | Error details if status is failed |
| pushed_at | TIMESTAMPTZ | When the push was attempted |
| alerted | BOOLEAN | Whether an alert was sent for this failure |

## sync_jobs

| Column Name | Type | Purpose |
| --- | --- | --- |
| id | UUID PK | Primary key |
| supplier_id | UUID FK→suppliers | Which supplier was synced |
| status | VARCHAR: running/completed/failed | Job status |
| products_found | INTEGER | Total products discovered in this sync |
| products_updated | INTEGER | Products that were changed and saved |
| products_errored | INTEGER | Products that failed during sync |
| started_at | TIMESTAMPTZ | When the sync started |
| completed_at | TIMESTAMPTZ | When the sync finished |
| error_summary | TEXT | Summary of errors if status is failed |
| alerted | BOOLEAN | Whether an alert was sent for this failure |

## integration_keys

| Column Name | Type | Purpose |
| --- | --- | --- |
| id | UUID PK | Primary key |
| name | VARCHAR | Human-readable key name |
| key_hash | VARCHAR | Bcrypt hash of the actual key |
| is_active | BOOLEAN | Whether this key is valid for use |
| created_at | TIMESTAMPTZ | Record creation timestamp |

## master_options

| Column Name | Type | Purpose |
| --- | --- | --- |
| id | UUID PK | Primary key |
| ops_option_id | VARCHAR | OPS internal option identifier |
| display_name | VARCHAR | Human-readable option name |
| option_type | VARCHAR | color, size, material, etc. |
| synced_at | TIMESTAMPTZ | When this option was last synced from OPS |

## push_mappings

| Column Name | Type | Purpose |
| --- | --- | --- |
| id | UUID PK | Primary key |
| supplier_id | UUID FK→suppliers | Which supplier this mapping belongs to |
| supplier_option_value | VARCHAR | Supplier's raw option value (e.g., Royal Blue) |
| master_option_id | UUID FK→master_options | Corresponding OPS canonical option |
| created_at | TIMESTAMPTZ | Record creation timestamp |

## ops_config

| Column Name | Type | Purpose |
| --- | --- | --- |
| id | UUID PK | Primary key |
| customer_id | UUID FK→customers | Which customer's OPS config |
| product_id | UUID FK→products | Which product this config applies to |
| ops_category_id | VARCHAR | OPS product category to assign during push |
| custom_pricing | JSONB | Per-product custom pricing overrides |
| option_overrides | JSONB | Option value overrides for this product |
| updated_at | TIMESTAMPTZ | Last update timestamp |

# SECTION 6 — Security Architecture

Defense in depth: encrypted credentials, JWT auth, tenant isolation, rate limiting, SSRF guard, CORS, audit logging.

| Layer | Implementation |
| --- | --- |
| Credential Encryption | EncryptedJSON (Fernet AES-128) on suppliers.auth_config and customers.ops_auth_config. Key from SECRET_KEY env var. Never stored in code or .env files. |
| Admin Authentication | JWT bearer tokens. get_current_user dependency on all admin routes. |
| Bootstrap-Only Register | /register endpoint locks itself after first admin account is created. No public self-signup for admins. |
| Tenant Isolation (IDOR Prevention) | require_customer_access dependency applied to all customer-scoped routes (markup, push, catalog, customers, pricing, decorations, ops_config). Validates JWT customer_id matches route parameter. |
| Rate Limiting | slowapi applied to all public and ingest endpoints. Prevents brute force and API abuse. |
| SSRF Guard | Image pipeline blocks any URL resolving to private IP ranges (127.x, 10.x, 192.168.x, 169.254.x). Prevents server-side request forgery via malicious image URLs. |
| CORS | Explicit ALLOWED_ORIGINS env var. No wildcard origins in production. |
| Ingest Authentication | X-Ingest-Secret shared secret header on all n8n-to-FastAPI ingest endpoints. |
| Integration Gateway Auth | X-Orchestrator-Key API key on push gateway endpoint. |
| Audit Logging | AuditLogMiddleware records every state-changing admin action with user, timestamp, HTTP method, path, and request body. |

# SECTION 7 — What Has Been Built (Progress)

V0 foundation complete (21 tasks). V1 integration pipeline built across multiple PRs. CI/CD now blocking. Security hardened. 32 backend modules live.

## 7.1 V0 — Foundation Phase

| Task | Description | Status | Contributor |
| --- | --- | --- | --- |
| Task 1 | Project setup: .env, docker-compose, Dockerfile, requirements.txt | Done | Team |
| Task 2 | database.py with EncryptedJSON type decorator | Done | Team |
| Task 3 | Supplier model + schemas | Done | Team |
| Task 4 | Product + Variant models | Done | Team |
| Task 5 | PromoStandards directory client + 24h endpoint cache | Done | Team |
| Task 6 | API routes: suppliers, ps_directory, catalog | Done | PR #1 Urvashi |
| Task 7 | FastAPI main.py — all routers registered, /health, /api/stats | Done | PR #1 Urvashi |
| Task 8 | Demo seed script: 3 suppliers, products, variants | Done | PR #1 Urvashi |
| Task 9 | Next.js scaffold + Blueprint design system | Done | PR #2 Sinchana |
| Task 10 | Suppliers page + progressive reveal form | Done | PR #4 Sinchana |
| Task 11 | Products catalog grid | Done | PR #4 Sinchana |
| Task 12 | Product detail page | Done | PR #4 Sinchana |
| Task 13 | Customers page | Done | Later |
| Task 15 | Sync jobs page | Done | PR #5 Urvashi |
| Task 16 | Field mapping page | Done | Vidhi |
| Task 18 | Customer model + encrypted OPS auth | Done | PR #3 Vidhi |
| Task 19 | Markup rules model + CRUD | Done | PR #3 Vidhi |
| Task 20 | Push log model + CRUD | Done | PR #3 Vidhi |
| Task 22 | API Registry page | Done | PR #6 Sinchana |

## 7.2 V1 — Integration Pipeline

- OPS Push Pipeline: Integration Gateway, gateway.py orchestrator, preflight, payload_builder, image_pipeline, FakeOpsClient for dry-run

- Image Mirroring: Download and re-host supplier images. SSRF guard added.

- Webhooks + Analytics: Outbound webhooks module and margin analytics

- In-App Alerting: Push failure, sync failure, and scheduler heartbeat alerts with live toast notifications

- Customer Portal: (portal)/ route group — dashboard, catalog, push-history, account

- Auth Hardening: Bootstrap-only register, JWT enforcement on all routes

- Tenant Isolation: require_customer_access guard applied to all customer-scoped modules

- Security Fixes: SSRF, IDOR, rate limiting, error-echo, Sentry initialization

- Phase 8 Admin UX: Batch push, dashboard hardening, customer delete, master-options sync guard

- n8n OPS Node: All 40/40 mutations implemented including setProductsImageGallery

- Alembic Migrations: Proper schema versioning replaces create_all

- Blocking CI: pytest + ESLint + build gates prevent broken code from merging

# SECTION 8 — Feature Analysis (Why Each Was Built)

Each feature exists for a specific reason tied to the system's core flow. This section explains purpose, codebase connection, necessity, and future extensibility for every major feature.

## 8.1 Project Setup + Database

Purpose: Establish the foundation — async database connection, session management, and transparent credential encryption before any other module can be built.

Codebase Connection: database.py is imported by every module. EncryptedJSON is used on suppliers.auth_config and customers.ops_auth_config. The Base class is inherited by all 32+ models.

Why Necessary: Encryption must be built into the foundation, not added later. Retrofitting encryption on existing tables is risky and error-prone.

Future Modifications: Upgrade to AES-256, add Redis caching layer, configure PgBouncer connection pooling for high traffic, add read replicas for analytics queries.

## 8.2 Supplier Model + Encrypted Credentials

Purpose: Store all 994+ supplier configurations as database rows. The adapter_class field tells the system which Python class to use — no per-supplier code.

Codebase Connection: Products have supplier_id FK. Sync scheduler reads adapter_class. PS directory client populates endpoint_cache.

Why Necessary: Configuration over code is the core architectural rule. Any new supplier is a DB insert, not a code change.

Future Modifications: Add sync_frequency_hours per supplier, is_sandbox flag, priority field for sync ordering, category/tag grouping.

## 8.3 Product + Variant Models

Purpose: The normalized canonical schema that every supplier adapter writes to. One format regardless of supplier.

Codebase Connection: Center of all data flow. All adapters write here. All push operations read here. Customer selections reference here.

Why Necessary: 994 suppliers in 994 formats cannot be handled downstream. Normalize once at ingest, everything else works with one clean format.

Future Modifications: Add status field (draft/active/archived), last_price_check timestamp, quality_score for push readiness, category field for OPS taxonomy.

## 8.4 PromoStandards Directory Client

Purpose: Fetches the live list of 994+ wholesale suppliers from the PromoStandards API. Cached 24 hours to avoid rate limits.

Codebase Connection: Frontend add-supplier form uses this for the searchable dropdown. Cache stored in suppliers.endpoint_cache.

Why Necessary: Eliminates manual supplier URL entry. Admins pick from a dropdown and fields are auto-populated.

Future Modifications: Nightly auto-refresh of all supplier endpoint caches, alert when supplier API URLs change, filter by service type (PPC only).

## 8.5 Supplier Adapters (SOAP + REST)

Purpose: Implement the BaseAdapter interface for each protocol type. SOAP for PromoStandards suppliers, REST for 4Over and S&S Activewear.

Codebase Connection: All implement BaseAdapter from import_jobs/base.py. Write normalized products to catalog/persistence.py via the registry.

Why Necessary: Each protocol requires different connection logic. Adapters abstract this so the scheduler never knows which protocol it's using.

Future Modifications: Add GraphQL adapter for modern APIs, per-adapter rate limiting, test_connection() method, exponential backoff on failures.

## 8.6 Import Jobs Scheduler

Purpose: Automatically fetches product updates from all suppliers on a schedule. Two loops: full sync every N hours, inventory-only every N minutes.

Codebase Connection: Uses registry.py to find adapters. Writes to catalog/. Writes heartbeat to alerting/. Logs to sync_jobs/. DISABLE_SCHEDULER=true yields to n8n.

Why Necessary: Inventory changes constantly. Manual sync is impossible at scale. Automated scheduling keeps the catalog fresh without human intervention.

Future Modifications: Per-supplier sync intervals in DB, delta sync mode, priority queues, move to Celery + Redis for distributed processing.

## 8.7 OPS Push Pipeline

Purpose: Deliver products from the database to OnPrintShop storefronts. Four steps: preflight validation, payload building, image mirroring, GraphQL execution.

Codebase Connection: Triggered by integrations/. Reads catalog/, markup/. Calls ops_client/. Logs to push_log/. Triggers alerting/ on failure.

Why Necessary: The entire system exists to push products to OPS. Without this, all the data collection has no destination.

Future Modifications: Async push queue (Redis/Celery), rollback on partial failure, diff detection (only push changed fields), multi-storefront per customer.

## 8.8 Markup Engine

Purpose: Apply per-customer pricing rules to base supplier costs before pushing to OPS. Rules have scope (global/category/product), priority, and rounding.

Codebase Connection: Called by ops_push/payload_builder.py. Rules managed via frontend markup page. Stored in markup_rules table linked to customers.

Why Necessary: Every storefront has its own pricing strategy. A global markup is not sufficient for a multi-tenant platform.

Future Modifications: Date-range rules for sales, category-based markup, minimum margin protection, bulk pricing tiers.

## 8.9 Image Pipeline + SSRF Guard

Purpose: Download supplier images and re-host on CDN. Block internal IP addresses in image URLs to prevent SSRF attacks.

Codebase Connection: Called in step 3 of ops_push/gateway.py. Reads product_images table. SSRF guard in images/routes.py.

Why Necessary: Supplier image URLs break when suppliers change their CDN. SSRF is a real vulnerability — without the guard, malicious URLs could probe internal infrastructure.

Future Modifications: WebP conversion and compression, image validation (verify actual image type), CDN health check with requeueing, image deduplication.

## 8.10 Auth System

Purpose: JWT admin authentication, bootstrap-only register (locks after first admin), and tenant access guard on all customer-scoped routes.

Codebase Connection: dependencies.py is imported by every protected route. Tenant guard applied to markup, push, catalog, customers, pricing, ops_config, and more.

Why Necessary: Without tenant isolation, cross-customer data access (IDOR) is possible. Bootstrap-only register prevents unauthorized admin creation.

Future Modifications: Role-based access within customers (admin vs. viewer), SSO (Google/SAML), API key authentication, session refresh token rotation.

## 8.11 In-App Alerting

Purpose: Monitor sync and push failures automatically. Alert when the scheduler stops running. Store notifications viewable in the admin panel.

Codebase Connection: checker.py reads push_log/ and sync_jobs/. Monitors SchedulerHeartbeat. Writes Notification rows. Frontend polls alerting/routes.py.

Why Necessary: Autopilot systems fail silently. Without alerting, a broken sync could go unnoticed for days while products go stale.

Future Modifications: Email/SMS delivery, Slack/Discord webhooks, alert severity levels, suppression to avoid repeated alerts for the same issue.

## 8.12 Customer Portal

Purpose: Self-service interface for storefront owners. Browse products, see push history, manage account — without admin access.

Codebase Connection: portal/routes.py reads customer_catalog/, push_log/, catalog/. Protected by require_customer_access from auth/.

Why Necessary: Customers need visibility without admin access. Self-service reduces support burden and improves customer experience.

Future Modifications: Product selection UI, pricing preview with markup applied, on-demand push requests, storefront health dashboard.

## 8.13 Webhooks

Purpose: Push real-time events to customer-registered URLs when push or sync events occur.

Codebase Connection: Triggered by ops_push/ and scheduler. Customer URLs stored in webhooks table. follow_redirects=False prevents redirect attacks.

Why Necessary: Customers with their own systems need real-time events. Polling is inefficient and slow. Webhooks are the industry standard solution.

Future Modifications: Retry with exponential backoff, HMAC payload signatures, webhook delivery logs in portal, event type filtering per endpoint.

## 8.14 Margin Analytics

Purpose: Calculate profit margin per product, supplier, and customer by comparing supplier cost against markup-applied sell price.

Codebase Connection: Queries catalog/ (base_price), markup/ (rules), push_log/ (what was pushed and to whom).

Why Necessary: Without margin data, business decisions are guesswork. Analytics reveals which products and suppliers are actually profitable.

Future Modifications: Revenue tracking from OPS sales data, supplier performance scoring, margin trend charts, CSV/Excel export.

## 8.15 n8n OPS Node (40/40 Mutations)

Purpose: Custom TypeScript node for the n8n workflow editor covering all 40 OPS GraphQL mutations needed to create and manage products.

Codebase Connection: n8n-nodes-onprintshop/ directory. Auto-installed into n8n at Docker startup. FastAPI now handles push directly via ops_client/mutations.py.

Why Necessary: 100% mutation coverage means no OPS capability is out of reach. Kept as legacy fallback and for complex multi-step n8n workflows.

Future Modifications: Update as OPS releases new API versions, open-source for broader OPS community use.

## 8.16 CI/CD Blocking Gates

Purpose: Prevent broken code from merging. Pytest on backend and ESLint + build on frontend are required to pass before any PR can merge.

Codebase Connection: GitHub Actions workflow. Tenant guard has its own test suite in test/tenant/.

Why Necessary: At team scale, relying on manual review misses regressions. Automated gates make quality enforcement automatic and consistent.

Future Modifications: Integration tests with real DB, code coverage threshold, automated security scanning (Bandit, npm audit), staging deployment on merge to main.

# SECTION 9 — n8n Status

n8n is semi-retired. The FastAPI internal scheduler now handles all sync scheduling. n8n remains available as an optional layer for workflow visibility and the custom OPS node is kept as legacy fallback.

## Original Role

n8n was designed as the primary scheduler and orchestrator — triggering supplier syncs via cron workflows and calling the OPS push gateway via webhooks.

## Current Status

FastAPI now runs its own internal async scheduler (import_jobs/scheduler.py) with two loops: full product sync and inventory-only sync. The DISABLE_SCHEDULER=true env var turns off the FastAPI scheduler when n8n handles it instead. One or the other runs, not both.

## What n8n Still Does

The n8n proxy (/api/n8n/*) is still wired so the admin UI can browse and trigger n8n workflows if n8n is running. The custom OPS node (40/40 mutations) is available for complex multi-step workflows.

## Migration Path

If moving fully away from n8n, set DISABLE_SCHEDULER=false (default), stop the n8n Docker container, and remove n8n_proxy from main.py. The FastAPI scheduler handles everything independently.

# SECTION 10 — Future Roadmap

The platform foundation is complete and production-ready in architecture. Next steps fall into three categories: immediate (pending credentials/testing), near-term (SaaS features), and long-term (platform expansion).

## 10.1 Immediate Priorities

- Obtain real SanMar and S&S Activewear API credentials (pending from Christian) to run live end-to-end sync

- E2E verification with live OPS instance — push a real product from SanMar to a real OPS storefront

- Complete Workflows page in the frontend (remaining from V0)

## 10.2 Near-Term Features

- SaaS multi-tenant offering — allow any OPS print shop to sign up and subscribe

- Email and SMS alerting for push and sync failures

- Webhook retry with exponential backoff and delivery logs in customer portal

- Image optimization pipeline (WebP conversion, compression, deduplication)

- On-demand push from customer portal (customer triggers push without waiting for schedule)

- Per-supplier sync frequency configurable via admin UI

## 10.3 Long-Term Platform Vision

- MedusaJS storefront replacement — eliminate OPS dependency, own the full stack

- Revenue tracking — ingest OPS sales data to compute actual revenue and profit per product

- Supplier performance scoring — track fulfillment rates, return rates, inventory accuracy

- Open-source the n8n OPS node for the broader OnPrintShop community

- Redis + Celery for distributed task processing as supplier count and push volume grows

- SSO (Google/SAML) for enterprise customer login

- Become the infrastructure layer for the print-on-demand industry — the Stripe of supplier connectivity